PROJECT PROPOSAL

Custom Dual-Vertical CRM System

Comprehensive Health Solutions LLC

| Prepared For Terrell Lane Comprehensive Health Solutions LLC | Prepared By Bradley Peters Independent Software Developer |
| --- | --- |

PROJECT OVERVIEW

Bradley Peters will design, develop, and deliver a custom dual-vertical Client Relationship Management (CRM) system built exclusively for Comprehensive Health Solutions LLC. The platform will centralize both the Financial Services vertical (annuities, IRAs, retirement planning) and the Healthcare vertical (health, life, and supplemental insurance) into a single, unified system accessible remotely from any device.

The CRM will support 5-10 employees with role-based access controls, a full 20-field client intake, cross-sell opportunity tracking, mailer exports, and real-time search and filtering — all hosted securely in the cloud for 24/7 remote access.

DUAL VERTICAL ARCHITECTURE

The system is designed to centralize both arms of Comprehensive Health Solutions LLC under one platform:

| Financial Vertical - Annuities - IRA / Retirement Accounts - 401(k) Planning - Other Financial Products | Healthcare Vertical - Individual & Family Health Insurance - Small Group / Employer Plans - Medicare - Term, Whole & Final Expense Life |
| --- | --- |

Each client record will be tagged to one or both verticals. The system will automatically surface cross-sell opportunities — identifying clients who have financial products but no insurance, and vice versa — enabling the team to prioritize outreach and maximize revenue per client.

SCOPE OF WORK

Phase 1 — User Authentication & Role Management

- Secure login system with email and password

- Admin role: full visibility and control over all clients and employees

- Employee role: full control over their own clients, view-only access to colleagues' clients

- Employee account management (admin creates, edits, deactivates accounts)

- Session security and password management

Phase 2 — 20-Field Client Intake & Profiles

- Demographics: full name, DOB, address, phone, email, household size

- Health info: smoker status, pre-existing conditions

- Financial profile: current financial products, interested financial products, retirement goals, risk tolerance

- Insurance profile: current carrier, plan type, coverage type, renewal date, interested coverage

- Relationship fields: client type (Financial/Insurance/Both), assigned employee, status, source

- Activity fields: notes log, follow-up reminders, last contacted date

Phase 3 — Search, Sort & Cross-Sell Engine

- Real-time search by name, email, phone, or any field

- Filter by vertical: All / Financial / Insurance / Both

- Cross-sell dashboard: financial clients without insurance, insurance clients without financial products

- Filter by assigned employee, status, and source

- Sort by any column

Phase 4 — Export for Mailers

- One-click CSV/Excel export of any filtered client list

- Export by vertical, employee, status, or custom filter

- Mailer-ready format including name, address, and relevant fields

Phase 5 — Remote Access & Cloud Deployment

- Mobile-responsive design accessible from phone, tablet, or laptop

- Secure cloud hosting with 99% uptime guarantee

- HTTPS encryption for all data in transit

- Accessible from any browser, anywhere with internet connection

- Automated daily database backups

Phase 6 — Testing, Handoff & Training

- Full system testing across all roles and devices

- Employee account setup for all 5-10 staff members

- Live training session for admin and employees

- Written documentation for system use and administration

DATABASE CAPACITY & MIGRATION

| Total Capacity 25,000 client records Scalable and optimized for large datasets | Initial Priority Functional database from day one Begin entering data immediately after deployment |
| --- | --- |

Historical record migration (up to 10,000 entries) will be handled via a built-in Excel import tool with column mapping. Remaining records can be self-imported by the client at any time at no additional cost.

INVESTMENT & LICENSING

Comprehensive Health Solutions LLC will receive a perpetual license to use the PolicyDesk CRM platform under the following structure:

| Item | Description | Amount |
| --- | --- | --- |
| Setup & Implementation Fee | Full build, deployment, onboarding & training (one-time) | $3,500 |
| Monthly License Fee | Platform access, hosting, backups & standard support | $400/month |
| Minimum Contract Term | 12-month initial commitment | 12 months |
| Total Year 1 Investment | Setup fee + 12 months license | $8,300 |

Payment Structure

| Milestone | Trigger | Amount |
| --- | --- | --- |
| Deposit | Upon signing agreement | $1,750 |
| Milestone Payment | Phase 3 complete (search + cross-sell) | $875 |
| Final Payment | Full delivery & deployment | $875 |
| Monthly License | Begins 30 days after deployment | $400/month |

POST-IMPLEMENTATION TECHNICAL SUPPORT & IT SERVICES

Following system handoff, Bradley Peters is available for ongoing technical support, enhancements, and IT services at the following rates:

| Service Type | Description | Rate |
| --- | --- | --- |
| Standard Support | Bug fixes, questions, minor adjustments | $75/hour |
| Technical IT Services | System changes, integrations, new features | $100/hour |
| Emergency Support | Critical issues requiring immediate response | $125/hour |
| Minimum Billing Increment | Per support engagement | 1 hour minimum |

Support requests are acknowledged within 24 business hours. Emergency support (system down or data access issues) is acknowledged within 4 hours. All support work is documented and invoiced monthly.

Note: The monthly license fee includes standard hosting, backups, and basic support (up to 2 hours/month). Requests exceeding 2 hours/month are billed at the Standard Support rate.

ESTIMATED TIMELINE

| Phase | Deliverable | Est. Duration |
| --- | --- | --- |
| 1 | Authentication & Role Management | Weeks 1–2 |
| 2 | 20-Field Client Intake & Profiles | Weeks 3–4 |
| 3 | Search, Sort & Cross-Sell Engine | Weeks 5–6 |
| 4 | Export for Mailers | Week 7 |
| 5 | Mobile Responsive & Cloud Deployment | Weeks 8–9 |
| 6 | Testing, Training & Handoff | Weeks 10–11 |

KEY TERMS

- Bradley Peters retains full ownership of the PolicyDesk CRM codebase. Comprehensive Health Solutions LLC receives a non-exclusive license to use the software.

- The license is non-transferable. Comprehensive Health Solutions LLC may not resell, sublicense, or share access with third parties outside their organization.

- Bradley Peters reserves the right to license the same platform to other companies in any industry.

- The monthly license fee covers hosting, backups, and up to 2 hours of standard support per month.

- If the monthly license fee is not paid within 15 days of the due date, access to the platform may be suspended until payment is received.

- Client is responsible for HIPAA and financial data compliance requirements applicable to their business.

- Scope changes beyond this proposal will be quoted and agreed upon in writing before work begins.

- Future features (automated lead import, website integration) will be quoted as separate projects.

AGREEMENT & SIGNATURE

By signing below, both parties agree to the scope, licensing structure, payment terms, and post-implementation support rates outlined in this proposal.

| Terrell Lane Comprehensive Health Solutions LLC Date: _______________ | Bradley Peters Independent Software Developer Date: _______________ |
| --- | --- |

Questions? Contact Bradley Peters before signing to discuss any aspect of this proposal.