PROJECT PROPOSAL

PolicyDesk CRM — Comprehensive Health Solutions LLC

Revised & Agreed: May 2026

| Client Terrell Lane Comprehensive Health Solutions LLC | Developer Bradley Peters Independent Software Developer |
| --- | --- |

WORK COMPLETED TO DATE

Infrastructure & Deployment

- Backend API server (Node.js + Express) deployed live on Railway

- PostgreSQL cloud database deployed and configured on Railway

- React frontend deployed live on Netlify at pd-crm.netlify.app

- Secure HTTPS encryption across all connections

- Accessible from any device, browser, or location with internet

- GitHub repository with full version control and code backup

User Authentication & Security

- Secure login system with email and password

- JWT token-based session management

- Admin role framework built and ready for expansion

- Sign in / Sign out functionality

Contact Management

- 20-field client intake form with tabbed interface (Demographics, Insurance, Financial, Notes)

- Dual vertical support — Insurance, Financial, and Both client types

- Real-time search by name, email, or phone

- Filter by client type and status

- Pagination — 25 contacts per page

- Click any contact to open full profile and edit

Data Import & Export

- Excel and CSV import tool with visual column mapping

- Successfully tested with 500+ record imports

- CSV export for mailers with active filter support

Admin Dashboard

- Total contacts overview with breakdowns by type and status

- Cross-sell opportunity counters

Branding

- Comprehensive Health Solutions brand colors (dark green + gold)

- Professional UI consistent with modern SaaS standards

REMAINING WORK TO COMPLETION

- Employee accounts — individual logins for each of the 5–10 CHS team members

- Role-based permissions — Admin sees all clients; Employees see only assigned clients

- Delete contact functionality from the UI

- Mobile responsive design optimization

- Full data migration of existing client records

- Employee onboarding and training session

- System documentation and handoff materials

AGREED PROJECT PRICING & PAYMENT STRUCTURE

| Payment | Trigger | Amount |
| --- | --- | --- |
| Down Payment | Due upon signing, which covers all work completed to date | $1,250 |
| Final Payment | Due upon mutual agreement of project completion | $1,250 |
| Total Project Fee |  | $2,500 |

Completion will be determined by mutual agreement between Terrell Lane and Bradley Peters. Both parties will meet to review the delivered system and confirm requirements are met before the final payment is due.

POST-COMPLETION SUPPORT — TWO OPTIONS

Following project completion, Terrell Lane & Comprehensive Health Solutions LLC may choose one of two support arrangements. Both options are outlined below for consideration:

OPTION A — As-Needed (PRN) Support

| Service | Description | Rate |
| --- | --- | --- |
| IT Technical Support | Bug fixes, questions, troubleshooting, system issues | $65/hour |
| Routine Monitoring | System health checks, uptime, performance review | $65/hour |
| Maintenance & Updates | Feature updates, security patches, database maintenance | $65/hour |
| Minimum Increment | Per engagement | 1 hour minimum |
| Response Time | Within 24 business hours | — |
| Monthly Commitment | None — billed only when services are rendered | $0/month |

OPTION B — Monthly Retainer

| Service | Description | Rate |
| --- | --- | --- |
| Monthly Retainer Fee | Covers up to 4 hours of support per month | $300/month |
| Additional Hours | Beyond the included 4 hours per month | $65/hour |
| Response Time | Priority same-day response for critical issues | — |
| Proactive Monitoring | Monthly system health report included | Included |
| Unused Hours | Do not roll over to the following month | — |
| Contract Term | Month-to-month, cancel with 30 days written notice | — |

|  | Option A (PRN) | Option B (Retainer) |
| --- | --- | --- |
| Monthly cost (no issues) | $0 | $300 |
| Monthly cost (4 hours of work) | $260 | $300 |
| Monthly cost (6 hours of work) | $390 | $430 |
| Priority response | No | Yes |
| Proactive monitoring | No | Yes |
| Predictable budgeting | No | Yes |

KEY TERMS

- Bradley Peters retains full ownership of the PolicyDesk CRM codebase. Comprehensive Health Solutions LLC receives a complimentary non-exclusive license to use the software for their internal business operations, provided as goodwill in exchange for testimonials and referral support.

License Fair Market Value: $400/month · $4,800/year This license is being provided at no cost as goodwill in exchange for testimonials and referral support, for the duration of the relationship while CHS remains an active reference client.

- Should CHS wish to terminate the relationship, Bradley Peters reserves the right to revoke access with 30 days written notice.

- The $1,250 down payment is non-refundable and covers all work completed to date.

- Project completion will be determined by mutual written agreement between both parties.

- Client selects either Option A or Option B for post-completion support by initialing their choice below.

- Scope changes beyond what is defined herein must be agreed upon in writing and may be subject to additional fees.

- Current hosting is provided via Railway and Netlify. These costs are currently being absorbed during the project phase. Upon project completion, hosting costs become the responsibility of Comprehensive Health Solutions LLC.

- Future hosting, should the system migrate to enterprise-grade infrastructure (such as AWS, Google Cloud, or Azure) to meet HIPAA or financial data compliance requirements, all associated hosting, compliance, and infrastructure costs are the sole responsibility of Comprehensive Health Solutions LLC.

- Client is solely responsible for ensuring their use of the platform complies with all applicable laws and regulations including but not limited to HIPAA, state insurance regulations, and financial data protection laws.

Testimonial & Referral Agreement

In consideration of the complimentary license, Comprehensive Health Solutions LLC agrees to:

- Provide at least one written testimonial upon project completion

- Serve as a reference client for Bradley Peters when requested

- Participate in up to two referral conversations with prospective clients per year

SUPPORT OPTION SELECTION

Please initial your selected post-completion support option:

| Initial | Option | Monthly Cost |
| --- | --- | --- |
| _______ | Option A — As-Needed (PRN) Support | $65/hour, no monthly minimum |
| _______ | Option B — Monthly Retainer (4 hrs included) | $300/month + $65/hr overage |

AGREEMENT & SIGNATURE

By signing below, both parties agree to the revised scope, pricing, payment structure, and selected post-completion support arrangement.

| Terrell Lane Comprehensive Health Solutions LLC Date: _______________ | Bradley Peters Independent Software Developer Date: _______________ |
| --- | --- |

Both parties are advised to retain a signed copy of this agreement for their records.